## The business case

## What is a business case?

A business case is developed during the early stages of a project and outlines the why, what, how, and who necessary to decide if it is worthwhile continuing a project. One of the first things you need to know when starting a new project are the benefits of the proposed change and how to communicate those benefits to the organisation.

While the project proposal focuses on why you want a project, it will only contain an outline of the project:  the vision, need, expected benefits, strategic fit, broad estimates of time and cost, and impact on the organisation.

In contrast, the business case, which is first developed during the defining the project phase has much more detail and should be reviewed by the project sponsor and key stakeholders before being accepted, rejected, cancelled, deferred, or revised.

## Why you need a business case?

Preparing the business case involves an assessment of:

- The problem or opportunity

- Benefits

- Risk

- Costs including investment appraisal

- Technical solutions

- Timescale

- Impact on operations

- Capability to deliver the project outcomes

The business case brings together the benefits, disadvantages, costs and risks of the current situation and future vision so that the decision can be taken if the project should go ahead.

## When to use a business case

The business case is needed when resources or expenditure on a project has to be justified. Approval is usually sought from the project sponsor and other interested parties.

## How to write a business case

The purpose of the business case is communication. It should only contain enough information to help decision making. When writing a business case keep the following in mind:

- Be brief and convey only the bare essentials

- Make it interesting, clear, and concise

- Eliminate conjecture and minimise jargon

- Describe your vision of the future

- Demonstrate the value and benefits the project brings to the business

- Ensure consistent style and readability

The project sponsor is responsible for preparing the business case. However, all appropriate team members should contribute to its development.

## The business case template

The business case should include the following four sections:

- Executive Summary

- Finance

- Project definition

- Project organisation

A template document with explanations for each section can be accessed here

A business case should be concise and to the point. For small projects it may run to a few pages. For larger projects and complex the document will be large.

Therefore, be sure to keep the intended audience in mind when preparing each section and include supporting information in an appendix.

## Managing the business case

The completed business case provides structure for the project and project organisation throughout the project lifecycle. Therefore, it should be used routinely for reference and not consigned to the shelf.

Accordingly, the project sponsor and project board should review and update the business case at key stages to check that the project remains viable and the reasons for doing it are still valid. Ideally, the review should take place before starting a new stage to avoid unnecessary investment in time and money.

To conclude, the purpose of a business case is to outline the business rationale for undertaking a project and to provide a means to continually assess and evaluate project progress.